ZENNY

AI WORKFORCE

Build Execution Plan v2  —  Sprint 01

Confidential  ·  Internal Use Only

Audience:  Builder A  ·  Builder B  ·  Builder C  ·  Builder D

ULTIMATE GOAL: 4 Demo Businesses  ·  SPRINT 01 TARGET: Ember & Co + GlowWell Studio  ·  2-Day Build

| Sprint | Sprint 01 — 2-Day Demo Build |
| --- | --- |
| Build Target | Ember & Co (Commerce) + GlowWell Studio (Appointment) |
| Deferred | Precision Home Services + GrowthPath (Sprint 02) |
| Goal | All 5 services working for 2 businesses. Sales-call ready demo. |
| Mindset | You are building REUSABLE SERVICES — not individual businesses. Build once, configure per business. |

SECTION  1

SPRINT SCOPE — WHAT WE ARE BUILDING

ZeroManual Demo Program — Full Plan

| # | BUSINESS | ARCHETYPE | SPRINT |
| --- | --- | --- | --- |
| 1 | Ember & Co | Commerce Revenue Engine (Ecommerce + Restaurant) | ✓ SPRINT 01 |
| 2 | GlowWell Studio | Appointment Growth Engine (Gym · Spa · Salon) | ✓ SPRINT 01 |
| 3 | Precision Home Services | Emergency Service Engine (Roofer · Plumber · Electrician) | ✗ Sprint 02 |
| 4 | GrowthPath | Consultation Sales Engine (Marketing Agency) | ✗ Sprint 02 |

Sprint 01 builds ALL 5 SERVICES for Ember + GlowWell only. Sprint 02 reuses the same services for Precision + GrowthPath. Read all docs with Sprint 01 businesses in mind.

The 5 Services — Built Once, Configured Per Business

| SERVICE | WHAT IT DOES | SPRINT 01 CONFIG |
| --- | --- | --- |
| Revenue Agent | Voiceflow AI that qualifies leads and captures intent | Ember: Product Advisor · GlowWell: Service Advisor |
| Conversion Engine | Voiceflow + n8n that creates bookings, purchases, appointments | Ember: Purchase + Reservation · GlowWell: Appointment |
| Lead Recovery Engine | n8n that follows up with leads who didn't convert | Ember: Commerce (30min→24h→72h) · GlowWell: Appointment (1h→24h→3d→7d) |
| AI Email Manager | n8n that categorizes, summarizes, drafts, and auto-replies | Both: Level 3 Auto-Respond |
| Revenue Dashboard | Airtable Interface + n8n reports showing KPIs | Both: Airtable Interface + Daily Email Summary |

SECTION  2

TEAM STRUCTURE

| BUILDER | ROLE | OWNS | SPRINT 01 FOCUS |
| --- | --- | --- | --- |
| Builder A (Farhan) | System Architect / Project Lead | Architecture · Integration · QA · Review | Keep team aligned. Verify no architecture violations. Own final integration and QA. |
| Builder B (Afnan) | Airtable Builder | Database · Interfaces · Demo Data | Airtable base + Business Config + demo data for Ember + GlowWell. |
| Builder C (Ruhan) | Voiceflow Builder | Revenue Agents · Conversion Agents · Prompts | Ember + GlowWell AI agents only. Precision + GrowthPath as empty skeletons. |
| Builder D (Faiyaz) | n8n Builder | Workflows · Recovery · Email · Dashboard | Lead Engine + Recovery (Ember + GlowWell) + Email (Level 3) + Dashboard KPI. |

Builder A does not build — Builder A reviews, integrates, and fixes. If Builder A starts building before the other builders have finished their layers, architecture violations will occur.

Dependency Chain — Build in This Order

| LAYER | DEPENDS ON | BUILDER | STATUS REQUIRED BEFORE NEXT LAYER |
| --- | --- | --- | --- |
| Airtable Base + Config | Nothing | Builder B | Tables, Business Config, and KB tables must exist. |
| n8n Core (WF-001/002/003) | Airtable tables | Builder D | Webhook endpoints must be live and writing to Airtable. |
| Voiceflow Projects | n8n webhooks live | Builder C | Create Lead / Create Conversion tools must connect. |
| Playbooks + Prompts | Voiceflow skeleton | Builder C | Core + Revenue + Conversion playbooks built and tested. |
| Recovery + Email | Core Engine working | Builder D | WF-001/002/003 verified before building WF-101/201. |
| Dashboard | Metrics table seeded | Builder D | WF-401 only runs correctly if Metrics records exist. |
| Integration | All layers complete | Builder A | Connect all layers and verify end-to-end scenarios. |

SECTION  3

REQUIRED DOCUMENT READING MATRIX

Reading Level Definitions

| LEVEL | WHAT IT MEANS |
| --- | --- |
| FULL | Read carefully and take notes. This document defines your work directly. |
| REVIEW | Read key sections. Understand purpose and boundaries. Don't memorize detail. |
| SUMMARY | Read the introduction and success criteria only. Know it exists and why. |
| REFERENCE | Don't read upfront — open when you hit a specific question. |
| SKIP | Not relevant to your role. Ignore entirely. |

Document Reading Matrix

Sprint 01 scope: focus on Ember and GlowWell only when reading. Skip Precision and GrowthPath sections.

| DOCUMENT | WHAT IT DEFINES | BUILDER A | BUILDER B | BUILDER C | BUILDER D |
| --- | --- | --- | --- | --- | --- |
| 1. Blueprint v3 | 5 archetypes · agentic/SOP scores · service packaging rules | FULL | SUMMARY | REVIEW | SUMMARY |
| 2. Demo Phase Master Plan v3 | 4 demo businesses · demo flow · sales call structure | FULL | REVIEW | REVIEW | SUMMARY |
| 3. Archetype Implementation Matrix | AI behavior rules per archetype · escalation triggers | REVIEW | SKIP | FULL | REVIEW |
| 4. Archetype Build Guide v1 | Builder instructions per archetype | REVIEW | SKIP | FULL | REVIEW |
| 5. Service Implementation Guide v1 | What each service does and how it adapts | REVIEW | SKIP | REVIEW | REVIEW |
| 6. Infrastructure Specification v1 | Platform responsibilities (who owns what) | FULL | REVIEW | REVIEW | REVIEW |
| 7. Demo Business Build Spec v1 | Exact build targets for Ember + GlowWell | REVIEW | FULL | FULL | REVIEW |
| 8. Airtable Build Sheet v1 | All tables · fields · relationships · seed data | REVIEW | FULL | REFERENCE | FULL |
| 9. n8n Workflow Specification v1 | Workflow architecture + all 18 WF specs | REVIEW | SKIP | SKIP | FULL |
| 10. Voiceflow Agent Architecture v1 | How agents think · playbook structure | REVIEW | SKIP | FULL | SKIP |
| 11. Voiceflow Build Sheet v1 | Exact node-by-node Voiceflow build instructions | REVIEW | SKIP | FULL | SKIP |
| 12. Voiceflow Prompt & Playbook Spec | Prompt templates · reasoning style per playbook | SKIP | SKIP | FULL | SKIP |
| 13. n8n Core Engine Build Guide | WF-001 / WF-002 / WF-003 — node by node | SKIP | SKIP | SKIP | FULL |
| 14. n8n Recovery Engine Build Guide | WF-101/102 — node by node | SKIP | SKIP | SKIP | FULL |
| 15. n8n Email Manager Build Guide | WF-201 to WF-205 — node by node | SKIP | SKIP | SKIP | FULL |
| 16. n8n Dashboard Engine Build Guide | WF-401/402/403 — node by node | SKIP | SKIP | SKIP | FULL |
| 17. N8N UTILITIES BUILD GUIDE v1 |  | SKIP | SKIP | SKIP | FULL |

SECTION  4

BUILDER QUICK START GUIDE

Read your Quick Start card first. Then read the documents listed. Then start building. Estimated reading time is for the documents at your required depth.

BUILDER  A

SYSTEM ARCHITECT  —  Architecture · Integration · QA

| Sprint 01 Focus | Keep team unblocked. Own integration. Own final QA. |
| --- | --- |
| You do NOT build | Do not build Voiceflow or n8n. Review and fix. |
| Est. Reading Time | 3–4 hours (all docs at REVIEW depth) |

DOCUMENTS AND WHAT TO EXTRACT

| DOCUMENT | READ LEVEL | WHAT YOU MUST UNDERSTAND |
| --- | --- | --- |
| Blueprint v3 | FULL | 5 archetypes. Agentic/SOP scores per archetype. Escalation rules. Why Ember = Commerce and GlowWell = Appointment. |
| Demo Phase Master Plan v3 | FULL | The sales demo flow. Why Ember + GlowWell first. Pain anchors per business. What 'demo ready' actually means. |
| Infrastructure Spec v1 | FULL | Who owns what platform. What belongs in Voiceflow vs n8n vs Airtable. This is the governance doc you enforce. |
| Build Execution Plan v2 | FULL | Every builder's tasks, dependencies, and success criteria. You need to know what everyone is doing. |
| Airtable Build Sheet v1 | REVIEW | What tables exist. What fields matter. Enough to verify Builder B's work. |
| n8n Workflow Spec v1 | REVIEW | What WF-001 to WF-401 do. Enough to verify Builder D's work and architecture compliance. |
| Voiceflow Build Sheet v1 | REVIEW | Project structure, playbook routing, testing matrix. Enough to verify Builder C's work. |

DAY 0 IMMEDIATE PRIORITY

Run alignment session. Confirm all builders understand Sprint 01 scope (Ember + GlowWell only). Confirm reading assignments. Create task tracker. Approve Builder B's Airtable structure before end of Day 0.

SUCCESS CRITERIA — SPRINT 01

✓  Ember end-to-end demo scenario passes all 18 Voiceflow Build Sheet test cases

✓  GlowWell end-to-end demo scenario passes all 18 test cases

✓  No architecture violations — Voiceflow never scores leads, n8n never runs conversations

✓  All 5 services functional for both businesses

✓  Sales call dry-run completed successfully

BUILDER  B

AIRTABLE BUILDER  —  Database · Interfaces · Demo Data

| Sprint 01 Focus | Build Airtable for Ember + GlowWell. Precision + GrowthPath get placeholder records only. |
| --- | --- |
| Critical | Business Config must be seeded for Ember + GlowWell before ANY other builder can proceed. |
| Est. Reading Time | 2–3 hours |

DOCUMENTS AND WHAT TO EXTRACT

| DOCUMENT | READ LEVEL | WHAT YOU MUST UNDERSTAND |
| --- | --- | --- |
| Airtable Build Sheet v1 | FULL | Every table. Every field. Every view. Every interface. This is your build blueprint. |
| Demo Business Build Spec | FULL | Ember sections (Ecom + Restaurant) and GlowWell sections only. Exact KB categories, demo data volumes. |
| Infrastructure Spec v1 | REVIEW | Airtable is the source of truth. Nothing is stored only in Voiceflow. Understand what you own. |
| Blueprint v3 | SUMMARY | Ember = Commerce archetype. GlowWell = Appointment archetype. Recovery profiles. Nothing else. |

DAY 0 IMMEDIATE PRIORITY

Create the Airtable base and all 7 operational tables. Seed Business Config for Ember + GlowWell immediately — all other builders are blocked until this exists.

SUCCESS CRITERIA — SPRINT 01

✓  All 7 operational tables + 4 KB tables created with correct fields

✓  Business Config: Ember + GlowWell records fully populated

✓  Demo data: 70 leads, 40 conversions, 40 recovery records, 20 emails seeded

✓  All 7 Airtable Interface dashboards displaying correct data

✓  n8n and Voiceflow can both read/write to Airtable successfully

BUILDER  C

VOICEFLOW BUILDER  —  Revenue Agents · Conversion Agents · Prompts

| Sprint 01 Focus | Build Ember + GlowWell agents fully. Create empty skeleton projects for Precision + GrowthPath. |
| --- | --- |
| You do NOT | Score leads. Calculate metrics. Write recovery logic. That's n8n's job. |
| Est. Reading Time | 3–4 hours |

DOCUMENTS AND WHAT TO EXTRACT

| DOCUMENT | READ LEVEL | WHAT YOU MUST UNDERSTAND |
| --- | --- | --- |
| Voiceflow Build Sheet v1 | FULL | All 14 sections — project structure, variables, tools, playbook routing matrix, 18-test testing matrix. This is your build manual. |
| Voiceflow Agent Architecture v1 | FULL | Why playbooks are split into Core/Revenue/Conversion. Agentic freedom per playbook. What Voiceflow owns vs n8n. |
| Voiceflow Prompt & Playbook Spec | FULL | Actual prompt templates. Reasoning style. What each playbook thinks. Service Area Validation. Booking rule split. |
| Archetype Build Guide v1 | FULL | Commerce Mode (Ember) and Appointment Mode (GlowWell) behavior rules. Escalation triggers. |
| Demo Business Build Spec | REVIEW | Ember scenarios + GlowWell scenarios only. What each demo flow looks like. |
| Blueprint v3 | SUMMARY | Agentic scores: Ember Ecom = 3/10, Ember Restaurant = 2/10, GlowWell = 4/10. SOP scores. |

DAY 0 IMMEDIATE PRIORITY

Create all 4 Voiceflow projects. Set up universal variables. Create tool stubs (KB Search, Create Lead, Create Conversion, Create Escalation). Connect KB tables. Do NOT build playbooks yet — skeleton only.

SUCCESS CRITERIA — SPRINT 01

✓  Ember: Product Advisor + Dining Advisor + Purchase Assistant + Reservation Assistant working

✓  GlowWell: Service Advisor + Membership Advisor + Appointment Assistant working

✓  Core Escalation Detection triggers on all 8 conditions in both projects

✓  conversation_summary assembled before every webhook submission

✓  Voiceflow → n8n: Create Lead/Conversion/Escalation tools verified

BUILDER  D

N8N BUILDER  —  Workflows · Recovery · Email · Dashboard

| Sprint 01 Focus | Core Engine (WF-001/002/003) + Commerce Recovery (WF-104) + Appointment Recovery (WF-102) + Level 3 Email (WF-205) + KPI Engine (WF-401). |
| --- | --- |
| You do NOT | Build Voiceflow conversations. Build Airtable schema. Configure channels in Convocore. |
| Est. Reading Time | 3–4 hours for n8n docs. Reference others when needed. |

DOCUMENTS AND WHAT TO EXTRACT

| DOCUMENT | READ LEVEL | WHAT YOU MUST UNDERSTAND |
| --- | --- | --- |
| n8n Workflow Specification v1 | FULL | All 18 workflows. Recovery profiles. Email autonomy levels. Escalation routing. This defines what you build. |
| n8n Core Engine Build Guide | FULL | WF-001/002/003 node by node. Score gate. Archetype-specific fields. Recovery Queue creation. |
| n8n Recovery Engine Build Guide | FULL | WF-101–104 node by node. Focus on WF-102 (GlowWell) + WF-104 (Ember) for Sprint 01. |
| n8n Email Manager Build Guide | FULL | WF-201 + WF-205 for Sprint 01 (both Ember + GlowWell = Level 3). 5-condition gate is critical. |
| n8n Dashboard Engine Build Guide | FULL | WF-401 (KPI Engine) + WF-402 (Daily Report) for Sprint 01. |
| Airtable Build Sheet v1 | FULL | All field names, metric names reference table, and recovery queue fields. n8n must write to exact field names. |
| Infrastructure Spec v1 | REVIEW | What n8n owns. What it does NOT own. Prevents architecture violations. |
| Blueprint v3 | SUMMARY | Recovery profiles: Ember = Commerce, GlowWell = Appointment. Email Level 3 for both. |

DAY 0 IMMEDIATE PRIORITY

Build WF-501 (Error Logger) and WF-503 (Data Validator) FIRST. Then build WF-001, WF-002, WF-003 skeletons. All other workflows depend on these.

SUCCESS CRITERIA — SPRINT 01

✓  WF-001: Lead created with correct score tier, recovery profile returned to Voiceflow

✓  WF-002: Conversion record + Google Calendar event created. Score gate enforced.

✓  WF-104: Commerce Recovery firing at 30min→24hr→72hr for Ember

✓  WF-102: Appointment Recovery firing at 1hr→24hr→3d→7d for GlowWell

✓  WF-205: Level 3 5-condition gate working. Refund/Complaint → escalation never auto-reply.

✓  WF-401: Metrics table updating after every conversion and recovery event

SECTION  5

BUILDER A  —  EXECUTION PLAN

BUILDER  A

SYSTEM ARCHITECT / PROJECT LEAD  —  Architecture · Integration · QA

DAY 0  —  Team Alignment + Foundation Review

READ (DAY 0)

Blueprint v3 · Demo Plan v3 · Infrastructure Spec v1 · This document

BUILD (DAY 0)

☐  Run alignment session: confirm Sprint 01 = Ember + GlowWell only

☐  Confirm all builders have read assignments and estimated reading times

☐  Create Build Tracker (owner + status for every workflow and playbook)

☐  Create QA Tracker (maps to Voiceflow Build Sheet 18-test matrix)

☐  Create Issue Tracker (blockers, architecture questions)

☐  Review Builder B's Airtable structure before end of Day 0 — approve or flag

☐  Confirm Google Calendar credentials are configured for Builder D

END-OF-DAY DELIVERABLES

→ All builders aligned on Sprint 01 scope

→ Trackers live and shared with team

→ Airtable structure approved

DAY 1  —  Architecture Compliance + Integration Support

BUILD (DAY 1)

☐  Review Builder C's Core Playbooks against Prompt & Playbook Spec — verify all 8 escalation triggers present

☐  Review Builder C's Global Prompts — verify all 7 prompt sections present, no business logic inside

☐  Review Builder D's WF-001 — verify Score Tier assignment logic and recovery queue creation

☐  Review Builder B's KB records — verify correct categories for KB_Ember and KB_GlowWell

☐  Begin Convocore workspace setup: create channels for Ember + GlowWell

☐  Log all issues in Issue Tracker for Day 2 resolution

DAY 2  —  Integration + Demo Validation

BUILD (DAY 2)

☐  Connect Voiceflow projects to n8n webhook endpoints

☐  Verify Create Lead → WF-001 → lead_score + score_tier returned to Voiceflow

☐  Verify Create Conversion → WF-002 → Google Calendar event created

☐  Verify Commerce Recovery: Ember lead drops off → 30-min message fires

☐  Verify Appointment Recovery: GlowWell lead drops off → 1-hr message fires

☐  Verify Level 3 email: Ember + GlowWell → correct 5-condition gate behavior

☐  Complete Convocore routing: each channel routes to correct Voiceflow project

☐  Run Ember full demo scenario: FAQ → Lead → Purchase → Recovery

☐  Run GlowWell full demo scenario: FAQ → Lead → Appointment → Recovery

☐  Run sales call dry-run: present both businesses as if to a real prospect

☐  Resolve all Blocker-level issues before declaring demo-ready

END-OF-DAY DELIVERABLES

→ Full demo environment operational for Ember + GlowWell

→ All integration tests passing

→ Sales call dry-run completed

SECTION  6

BUILDER B  —  EXECUTION PLAN

BUILDER  B

AIRTABLE BUILDER  —  Database · Interfaces · Demo Data

DAY 0  —  Airtable Foundation

READ (DAY 0)

Airtable Build Sheet v1 (full) · Demo Business Build Spec v1 Ember + GlowWell sections · Infrastructure Spec v1 (Airtable section)

BUILD (DAY 0)

☐  Create base: ZM Demo Operating System

☐  Create all 7 operational tables with ALL fields per Airtable Build Sheet (including AI Summary, Draft Content, Gmail Thread ID, Last Attempt Date, Attempt Count)

☐  Create 4 KB tables: KB_Ember · KB_GlowWell (full) · KB_Precision · KB_GrowthPath (structure only — content Sprint 02)

☐  Configure Single Select options per KB table — exact categories from Build Sheet

☐  IMMEDIATE: Seed Business Config table — Ember + GlowWell records ONLY (all fields including email_address and kb_email_file_id)

☐  Add email_address field to Business Config (required by WF-201 Email Manager)

☐  Add kb_email_file_id field to Business Config (required by WF-202/205 Email KB)

☐  Create Gmail Thread ID and Gmail Message ID fields in Emails table

☐  Create Reports table (Report Type · Report Date · Report Content · Source Workflow)

END-OF-DAY DELIVERABLES

→ Airtable structure complete and approved by Builder A

→ Business Config seeded for Ember + GlowWell

DAY 1  —  Demo Data + Interfaces

BUILD (DAY 1)

☐  Populate KB_Ember: 20+ records across all 12 categories (Ecommerce + Restaurant both covered)

☐  Populate KB_GlowWell: 15+ records across 8 categories

☐  Seed Leads: 35 records (Ember 20 · GlowWell 15) with correct field values

☐  Seed Conversions: 20 records with archetype-specific fields filled

☐  Seed Recovery Queue: 20 records with Next Follow-Up timestamps and Attempt Count set

☐  Seed Emails table: 10 records (5 Ember + 5 GlowWell) — Level 3 examples with Draft Content filled

☐  Seed Metrics table: initial values for all Ember + GlowWell KPIs

☐  Build all required views including business-specific filtered views

☐  Build 7 Airtable Interface dashboard pages (Operations Overview + Ember + GlowWell pages + Email Approval Center + Recovery Management)

DAY 2  —  QA + Integration Support

BUILD (DAY 2)

☐  Verify all KB tables return correct answers for 5 test queries each

☐  Verify Recovery Queue records have correct cadence profiles and timestamps

☐  Verify Email records show Level 3 in Autonomy Level field

☐  Support Builder A during integration testing — fix any field mapping issues

☐  Verify all Airtable Interface dashboards display correctly with seeded data

SECTION  7

BUILDER C  —  EXECUTION PLAN

BUILDER  C

VOICEFLOW BUILDER  —  Revenue Agents · Conversion Agents · Prompts

DAY 0  —  Voiceflow Skeleton — All 4 Projects

READ (DAY 0)

Voiceflow Build Sheet v1 · Voiceflow Agent Architecture v1 · Voiceflow Prompt & Playbook Spec (Ember + GlowWell sections)

BUILD (DAY 0)

☐  Create 4 Voiceflow projects: Ember & Co · GlowWell Studio · Precision Home Services (skeleton) · GrowthPath (skeleton)

☐  Create ALL universal variables in Ember + GlowWell projects (15 variables with correct types and defaults)

☐  Create Ember project-specific variables: product_interest · cart_value · party_size · reservation_date

☐  Create GlowWell project-specific variables: service_interest · package_interest · appointment_request

☐  Create Tool stubs in Ember + GlowWell: KB Search · Create Lead · Create Conversion · Create Escalation

☐  Connect KB tables: KB_Ember → Ember project · KB_GlowWell → GlowWell project

☐  Create 5 Workflow skeletons per project (WF-VF-01 to WF-VF-05) — structure only

☐  DO NOT build playbooks yet — skeleton and variables only

END-OF-DAY DELIVERABLES

→ 4 Voiceflow projects with variable architecture and KB connections

→ Tool stubs created (n8n not yet connected — that's Day 2)

DAY 1  —  Core + Revenue + Conversion Playbooks

BUILD (DAY 1) — EMBER & CO

☐  Write Global Prompt (all 7 sections, exact template from Build Sheet Section 3)

☐  Write Global Instructions (all 12 rules)

☐  Build Core FAQ playbook — KB Search connected, 8-trigger escalation detection

☐  Build Core Lead Capture playbook — 3 fields sequential

☐  Build Core Escalation Detection playbook — all 8 triggers including Pricing Exception + Multiple Failed Attempts

☐  Build Product Advisor (Revenue) — Bundle Suggestion behavior included

☐  Build Dining Advisor (Revenue) — party_size check, escalate if ≥ 10

☐  Build Purchase Assistant (Conversion) — cart_value ≥ 3× AOV check before activation

☐  Build Reservation Assistant (Conversion) — party_size < 10 gate

☐  Build Routing Matrix (Build Sheet Section 8) — escalation as parallel path

BUILD (DAY 1) — GLOWWELL STUDIO

☐  Write Global Prompt (all 7 sections)

☐  Write Global Instructions (all 12 rules)

☐  Build Core Playbooks (same pattern as Ember)

☐  Build Service Advisor (Revenue) — Upsell Suggestion behavior included

☐  Build Membership Advisor (Revenue)

☐  Build Appointment Assistant (Conversion)

☐  Build Routing Matrix

DAY 2  —  n8n Integration + Testing + Refinement

BUILD (DAY 2)

☐  Connect Create Lead tool to n8n WF-001 webhook endpoint

☐  Connect Create Conversion tool to n8n WF-002 webhook endpoint

☐  Connect Create Escalation tool to n8n WF-003 webhook endpoint

☐  Test Create Lead → verify lead_score + score_tier + recovery_profile returned

☐  Test conversation_summary assembly before every WF-VF-05 call

☐  Run all 18 tests from Voiceflow Build Sheet Section 13 — both Ember and GlowWell

☐  Priority tests: T-08 Bundle Suggestion · T-09 Cart AOV check · T-02 Upsell (GlowWell) · T-05 No-Show Recovery

☐  Refine prompts based on test results — no logic changes, style/tone only

SECTION  8

BUILDER D  —  EXECUTION PLAN

BUILDER  D

N8N BUILDER  —  Workflows · Recovery · Email · Dashboard

DAY 0  —  Utilities + Core Engine Skeleton

READ (DAY 0)

n8n Workflow Spec v1 · Core Engine Build Guide · Infrastructure Spec v1 (n8n section)

BUILD (DAY 0)

☐  Create workspace: ZM Demo Workspace

☐  Create 6 folder structure: 01 Core · 02 Recovery Engine · 03 Email Manager · 04 Escalations · 05 Dashboard · 06 Utilities

☐  Configure all credentials: Airtable API · Gmail OAuth2 · Slack Webhook · Google Calendar · OpenAI API

☐  Build WF-501 Error Logger FIRST — all other workflows route errors here

☐  Build WF-503 Data Validator SECOND — called by WF-001 and WF-002 before Airtable writes

☐  Build WF-001 skeleton — test Airtable write with manual payload

☐  Build WF-002 skeleton — test calendar event creation with manual payload

☐  Build WF-003 skeleton — test Slack alert with manual payload

END-OF-DAY DELIVERABLES

→ WF-501, WF-503 complete

→ WF-001, WF-002, WF-003 accepting payloads and writing to Airtable

DAY 1  —  Core Engine Complete + Recovery Start

BUILD (DAY 1)

☐  Complete WF-001: Score Tier assignment · Business Config lookup · Recovery Queue creation · Score ≥ 70 → WF-302 · Score ≥ 85 → WF-303

☐  Complete WF-002: Consultation Score Gate (< 50 = reject) · Archetype-specific fields · Stop Recovery Queue · Google Calendar event for booking types

☐  Complete WF-003: Priority Assignment Code Node · Priority Switch (Urgent/High/Standard) · Slack notification per priority

☐  Complete WF-004/WF-401 KPI Engine: dual-trigger (Execute Workflow + Schedule) · metric_category field · correct metric names from Build Sheet

☐  Build WF-302 High Intent Alert (score 70-84) · WF-303 Priority Opportunity Alert (score 85+)

☐  Build WF-102 Appointment Recovery (GlowWell): 4-step cadence 1hr→24hr→3d→7d · Stop Condition · Last Attempt Date + Attempt Count

☐  Build WF-104 Commerce Recovery (Ember): dual-path Ecom (30min→24hr→72hr) + Restaurant (1hr→24hr) · intent-based routing

DAY 2  —  Email Manager + Dashboard + Integration Support

BUILD (DAY 2)

☐  Build WF-201 Email Intake Router (all businesses) — gmail_thread_id stored · categories match Airtable schema

☐  Build WF-205 Level 3 Auto Respond for Ember + GlowWell — full 5-condition gate Code Node

☐  Build WF-402 Daily Report — schedule 8:00 AM · AI-generated summary · email to client + team

☐  Test WF-104 Commerce Recovery: Ember abandoned cart → 30-min message fires (verify in Slack #recovery-log)

☐  Test WF-102 Appointment Recovery: GlowWell missed inquiry → 1-hr message fires

☐  Test WF-205 Level 3: Refund email → escalation (never auto-reply) · Product FAQ → auto-reply

☐  Support Builder A integration: confirm webhook payloads correct, Airtable writes verified

SECTION  9

INTEGRATION & QA

Integration runs during Day 2, led by Builder A. All builders are available for rapid issue resolution.

Integration Checklist — Sprint 01

| INTEGRATION POINT | VERIFY | BUILDER |
| --- | --- | --- |
| Voiceflow → n8n WF-001 | Create Lead fires. lead_score + score_tier + recovery_profile returned to Voiceflow. | A + C + D |
| Voiceflow → n8n WF-002 | Create Conversion fires. Google Calendar event created. Score Gate rejects score < 50. | A + C + D |
| Voiceflow → n8n WF-003 | Create Escalation fires. Correct priority assigned. Slack alert received. | A + C + D |
| n8n → Airtable | All 4 tables (Leads/Conversions/Recovery/Emails) receiving correct field values. | A + B + D |
| Recovery Engine | Ember 30-min Commerce recovery fires. GlowWell 1-hr Appointment recovery fires. | A + D |
| Email Manager | Ember email → 5-condition check → auto-reply or draft. Refund → escalation. | A + D |
| Dashboard | WF-401 writes metrics after conversion. Airtable Interface shows updated KPIs. | A + B + D |
| Convocore Routing | Each channel routes to correct Voiceflow project. | A |

SECTION  10

SPRINT 01 DEMO TEST SCENARIOS

Ember & Co — Test Scenarios

| SCENARIO | CUSTOMER INPUT | EXPECTED FLOW | PROOF |
| --- | --- | --- | --- |
| Product FAQ | 'Do you ship internationally?' | Core FAQ → KB answer → Lead Capture | Email + lead in Airtable |
| Product Recommendation | 'I need a gift for my partner.' | Product Advisor → Recommendation → Bundle Suggestion → Purchase | Calendar event or conversion record |
| Abandoned Cart Recovery | Customer browses, drops off | 30-min Slack log entry + email to customer | #recovery-log message |
| Restaurant Reservation | 'Table for 2 tonight at 7.' | Dining Advisor → Reservation Assistant → Calendar Event | Conversion record: Reservation |
| Large Group Escalation | 'Table for 12 on Saturday.' | Escalation triggered. No booking created. | Escalation record in Airtable |
| Refund Email | Email to ember@demo.zeromanual.com: 'I want a refund' | WF-205: Condition 3 fails → Escalation. No auto-reply. | Escalation Flag = true in Emails table |

GlowWell Studio — Test Scenarios

| SCENARIO | CUSTOMER INPUT | EXPECTED FLOW | PROOF |
| --- | --- | --- | --- |
| Service FAQ | 'What's included in the spa package?' | Core FAQ → KB answer | Lead captured |
| Gym Membership | 'I want to get fit and lose weight.' | Service Advisor → Upsell Suggestion → Appointment Assistant | Conversion record: Appointment + Calendar event |
| No-Show Recovery | Customer books, doesn't attend | 1hr → 24hr → 3d → 7d recovery messages | #recovery-log entries at each step |
| Refund Request | 'I want a refund for my session.' | Core Escalation Detection → WF-003 → Slack alert | Escalation record. Priority = High. |
| VIP Customer | Customer with LTV flag set | Escalation triggered for personalized human follow-up | Escalation record created. |

Sales Call Dry-Run Script

| STEP | WHAT TO SHOW | PAIN ANCHOR |
| --- | --- | --- |
| 1. Open Ember demo | Product FAQ answered instantly | Every unanswered question is a lost sale. |
| 2. Show Recovery | Abandoned cart → 30-min message fired | Every abandoned cart is revenue walking out the door. |
| 3. Open GlowWell demo | Membership booked with upsell added | Every unbooked inquiry is a lost appointment. |
| 4. Show Recovery | No-show → rescheduling offer sent automatically | No-shows fill themselves. |
| 5. Show Dashboard | Airtable Interface with live KPIs | You can see everything the AI is doing. |
| 6. Upsell pitch | Full AI Workforce working together | This is what we've built for you. |

SECTION  11

DEFINITION OF DONE

Sprint 01 — Done When ALL of These Are True

AIRTABLE

✓  All 7 operational tables + 4 KB tables built and seeded

✓  Business Config: Ember + GlowWell fully populated

✓  All Airtable Interface dashboards displaying correct KPIs

VOICEFLOW

✓  Ember: All 7 playbooks working (Core + 2 Revenue + 2 Conversion)

✓  GlowWell: All 7 playbooks working

✓  All 18 Voiceflow Build Sheet tests passing for both projects

✓  conversation_summary verified before every webhook call

N8N

✓  WF-001: Lead creation with correct score tier and recovery queue

✓  WF-002: Conversion + Google Calendar event + Score Gate enforced

✓  WF-102: GlowWell Appointment Recovery firing at all 4 steps

✓  WF-104: Ember Commerce Recovery firing (Ecom + Restaurant paths)

✓  WF-205: Level 3 5-condition gate — Refund/Complaint always escalates, never auto-replies

✓  WF-401: Metrics table updating after every conversion event

✓  WF-402: Daily report email delivering to client + operations team

INTEGRATION

✓  Voiceflow → n8n: Create Lead, Conversion, Escalation all verified end-to-end

✓  Convocore routing confirmed for Ember + GlowWell channels

✓  Sales call dry-run completed and passed

Sprint 02 — Preview

| BUSINESS | ARCHETYPE | REUSES |
| --- | --- | --- |
| Precision Home Services | Emergency Service Engine (Agentic 2/10 · SOP 9/10) | All n8n workflows. New Voiceflow project + Emergency-specific playbooks. Emergency Recovery (WF-101). |
| GrowthPath | Consultation Sales Engine (Agentic 8/10 · SOP 5/10) | All n8n workflows. New Voiceflow project + Consultation playbooks + Lead Scoring. Consultation Recovery (WF-103) + Level 2 Email (WF-203/204). |

REUSABLE SERVICES  >  INDIVIDUAL BUSINESSES  ·  BUILD ONCE, CONFIGURE MANY

ZeroManual  ·  Build Execution Plan v2  ·  Confidential