Add-On Library Master Plan

Customer Support AI Agent  ·  Team Reference  ·  v1.0  ·  ZeroManual  ·  2025

| 36 total add-ons | 19 MVP — first sprint | 6 Universal (all clusters) | 17 Phase 2 add-ons |
| --- | --- | --- | --- |

Every add-on the library needs. Organized by task type. Green rows = MVP (build in first sprint: C1 + C3 in parallel). Universal scope = built once, deployed to all clusters.

| Add-on | Scope | Clusters | Phase | Effort |
| --- | --- | --- | --- | --- |
| Lookup |  |  |  |  |
| Availability check | Cluster | C1 | MVP | Medium · 1 day |
| Booking status | Cluster | C1 | MVP | Medium · 1 day |
| Order status | Cluster | C3 | MVP | Medium · 1 day |
| Delivery & tracking status | Cluster | C3 | MVP | Medium · 1 day |
| Stock / inventory check | Cluster | C3 | MVP | Medium · 1 day |
| Job / service request status | Cluster | C2 | Phase 2 | Medium · 1 day |
| Account info lookup | Cluster | C4 | Phase 2 | Medium · 1 day |
| Subscription / plan info | Cluster | C4 | Phase 2 | Medium · 1 day |
| Action |  |  |  |  |
| Book appointment | Cluster | C1 | MVP | Complex · 2–3 days |
| Cancel / reschedule appointment | Cluster | C1 | MVP | Medium · 1 day |
| Refund initiation | Cluster | C3 | MVP | Medium · 1 day |
| Cancel order | Cluster | C3 | MVP | Medium · 1 day |
| Return initiation | Cluster | C3 | Phase 2 | Medium · 1 day |
| Change delivery address | Cluster | C3 | Phase 2 | Medium · 1 day |
| Password / access reset | Cluster | C4 | Phase 2 | Medium · 1 day |
| Subscription change | Cluster | C4 | Phase 2 | Complex · 2–3 days |
| Info |  |  |  |  |
| FAQ answer | Universal | All | MVP | Simple · ½ day |
| Business hours & location | Universal | All | MVP | Simple · ½ day |
| Pricing / rates | Universal | All | MVP | Simple · ½ day |
| Cancellation policy | Universal | All | MVP | Simple · ½ day |
| Service catalog | Cluster | C1 C2 | MVP | Simple · ½ day |
| Return & refund policy | Cluster | C3 | MVP | Simple · ½ day |
| Shipping / delivery info | Cluster | C3 | MVP | Simple · ½ day |
| Product / service specs | Cluster | C2 C3 C4 | Phase 2 | Simple · ½ day |
| Feature / how-to guide | Cluster | C4 | Phase 2 | Simple · ½ day |
| Lead capture |  |  |  |  |
| Contact / callback request | Universal | All | MVP | Simple · ½ day |
| Quote request form | Cluster | C2 | Phase 2 | Simple · ½ day |
| Service inquiry form | Cluster | C2 | Phase 2 | Simple · ½ day |
| Waitlist signup | Cluster | C1 | Phase 2 | Simple · ½ day |
| Demo / trial request | Cluster | C4 | Phase 2 | Simple · ½ day |
| Donation form | Niche | C2 (NGO) | Phase 2 | Simple · ½ day |
| Escalation |  |  |  |  |
| Complaint log | Universal | All | MVP | Simple · ½ day |
| Dispute / chargeback flag | Cluster | C3 C4 | MVP | Simple · ½ day |
| Urgent / emergency flag | Cluster | C2 | Phase 2 | Simple · ½ day |
| VIP / priority flag | Cluster | C3 | Phase 2 | Simple · ½ day |
| Tech support intake | Cluster | C4 | Phase 2 | Simple · ½ day |

KEY

| Label | Meaning |
| --- | --- |
| Universal | All 4 clusters need it. Build once, deploy everywhere. Build these 6 first. |
| Cluster | 1–3 clusters need it. Built once per applicable cluster, then reused within it. |
| Niche | One niche only. Build last — only when that specific niche is being onboarded. |
| MVP | Top priority. First sprint covers C1 (Appointment) + C3 (Commerce) in parallel. |
| Phase 2 | Start only after MVP is live and validated in production. |
| Simple · ½ day | KB-only add-on — no API call required. |
| Medium · 1 day | One API call via n8n webhook. |
| Complex · 2–3 days | Multi-step flow or multiple API calls. |